QUESTION 2:

Subject: Status Update — Campus Lost-and-Found Portal.

Dear Aditya,

I hope you are doing well. Thank you for asking for a status update. Here is the current position of my part of our group project, the Campus Lost-and-Found Portal.

Progress so far: the login page and the “report a lost item” form are complete. Sample data for 15 items has been added for testing. I have also written the short user-guide paragraph for our report. Meera has shared her search-filter code, and I have linked it to the form. Together, about 70 percent of the planned features are working on the test laptop.

Challenge: the photo-upload button fails when the file is larger than 2 MB. I tried two fixes yesterday, but the page still refreshes without saving the image. Because of this, I could not finish the “claim an item” page on time. I may need 30 minutes with you or with Meera to check the file-size limit.

Expected completion date: if the upload issue is solved by Sunday, I can finish the remaining page and my slides by Wednesday, 30 September 2026. The full team demo can then be ready on Friday, 2 October 2026, as we planned.

Please tell me if Wednesday still works for my part, or if you want the upload bug shown in tonight’s group call. I can join at 8:00 p.m. if that is useful.

Thank you for coordinating the team.

Regards,
XXXXXX
Team Member — Front End and Forms
B.Tech, KLH Bachupally
Roll No.: 26200XXXXX